TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1 Sprint 5 - Define core screen navigation requirements and user flow scope - Research UI/UX design trends for educational and tutoring platforms - Review competitor platform layouts and compile presentation notes - Create UI copy guidelines and standard button/heading terminology - Analyze student/tutor accessibility needs for screen layouts | None | - Define core screen navigation requirements and user flow scope - Research UI/UX design trends for educational and tutoring platforms - Review competitor platform layouts and compile presentation notes - Create UI copy guidelines and standard button/heading terminology - Analyze student/tutor accessibility needs for screen layouts - Review and approve low-fidelity layout concepts for home screen - Sketch low-fidelity wireframes for Home and Resource Library screens - Map out user navigation paths for presentation walkthroughs - Draft description labels and body text for resource cards - Research optimal placement for search and filter UI elements |
| User Story 2 - Review and approve low-fidelity layout concepts for home screen - Sketch low-fidelity wireframes for Home and Resource Library screens - Map out user navigation paths for presentation walkthroughs - Draft description labels and body text for resource cards - Research optimal placement for search and filter UI elements |  |  |
| User Story 3 - Coordinate design review meeting and collect team feedback - Design high-fidelity UI mockups for Tutor Discovery and Profile pages - Build presentation slides showcasing initial UI mockup wireframes - Write microcopy for buttons, form fields, and tooltips - Verify UI elements against Tier 1 and Tier 2 user stories |  |  |
| User Story 4 - Sign off on final UI mockup set and update sprint progress - Export component style guide, color palette, and asset exports - Practice interactive UI design walkthrough for project demonstration - Compile UI specification section in the project documentation - Record design decision rationale in the research logbook |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Finalize the UI wireframes and high-fidelity mockups. - Review team feedback and implement any required design improvements. - Complete the UI documentation and prepare the project demonstration. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | - No. All team members are working on tasks assigned in the Sprint 5 Trello board. |
| - What do we need to finish as a team? | - Complete the final UI mockups. - Finalize the presentation slides and walkthrough. - Export design assets and complete the UI specification documentation. - Ensure all user stories are covered before the sprint review. |
| - Are there any bottlenecks or blockers to the flow of work? | - Waiting for final feedback and approval on some UI designs before closing the sprint. - Minor adjustments may be needed based on team review, but there are no major blockers. |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Established the partnership program objectives and high school outreach scope. |
|  | - What am I planning to complete between now and the next standup? | Structure the pricing tiers and high school community group rates. |
|  | - What are my impediments (or risks or problems)? | No major blockers. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Structured the pricing tiers and high school community group rates. |
|  | - What am I planning to complete between now and the next standup? | Draft the high school partnership engagement workflow and agreement terms. |
|  | - What are my impediments (or risks or problems)? | No major blockers. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Began drafting the high school partnership engagement workflow and agreement terms (still in progress). |
|  | - What am I planning to complete between now and the next standup? | Review partner strategy and approve the subscription tier structure. |
|  | - What are my impediments (or risks or problems)? | Workflow and agreement terms not yet marked complete on the board. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Working on reviewing the partner strategy and approving the subscription tier structure (not yet marked complete on the board). |
|  | - What am I planning to complete between now and the next standup? | Finalize sign-off on the subscription tier structure and prepare for the partner strategy review. |
|  | - What are my impediments (or risks or problems)? | Task still in the Product Backlog list at time of this update; awaiting final review. |